A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in the form of the Fibonacci series)

- Very Easy task

- Easy task

- Moderate task

- Difficult task

Sprint 1: (5 Days)

Data Collection

Collection of Data  2

Loading Data      1

Data Preprocessing

Handling Missing Values   3

Handling Categorical Values 2

Sprint 2 (5 Days)

Model Building

Model Building   5

Testing Model    3

Deployment

Working HTML Pages  3

Flask deployment    5

Total Story Points

Sprint 1 = 8

Sprint 2 = 16

Velocity = Total Story Points Completed​/ Number of Sprints

Total story Points= 16+8 =24

No of Sprints = 2

Velocity = (16+8)/2= 24/2

12 (Story Points per Sprint)

Your team’s velocity is 12 Story Points per Sprint.

Agile Sprint Summary with Velocity and Story Breakdown

Sprint

A Sprint is a fixed time (usually 1–2 weeks) during which a team works to complete a defined set of tasks. In this project:

- Sprint 1 Duration: 5 Days

- Sprint 2 Duration: 5 Days

Epic, Stories & Story Points

- An Epic is a large feature or requirement that is too complex to complete in a single sprint. It is broken down into User Stories, which are manageable tasks.

- A Story represents a specific user-centric requirement or task.

- Story Points estimate the effort required for each story. These values follow the Fibonacci sequence (1, 2, 3, 5, 8...) to reflect relative complexity:

  - 1 – Very Easy

  - 2 – Easy

  - 3 – Moderate

  - 5 – Difficult

Sprint-wise Story Breakdown

Sprint 1: Data Preparation (Total = 8 Story Points)

Epic: Data Collection

- Collection of Data – 2 SP (Easy)

- Loading Data – 1 SP (Very Easy)

Epic: Data Preprocessing

- Handling Missing Values – 3 SP (Moderate)

- Handling Categorical Values – 2 SP (Easy)

Sprint 2: Model & Deployment (Total = 16 Story Points)

Epic: Model Building

- Model Building – 5 SP (Difficult)

- Testing Model – 3 SP (Moderate)

Epic: Deployment

- Working HTML Pages – 3 SP (Moderate)

- Flask Deployment – 5 SP (Difficult)

Team Velocity Calculation

- Total Story Points Completed: 8 (Sprint 1) + 16 (Sprint 2) = 24

- Number of Sprints: 2

- Velocity:

Velocity = 24 Story Points/2 Sprints

= 12 Story Points per Sprint

Velocity = 242=12

Conclusion:

My team’s average velocity is 12 SP per sprint, indicating consistent progress and a good basis for planning future sprints. The work is well-balanced between easy, moderate, and difficult tasks, showing an effective distribution of effort.